|  |
| --- |
| Project AGreement FOR Improving Great Artesian Basin Drought Resilience |
|  |  |
|  |  |
| An agreement between: |
|  | * the Commonwealth of Australia; and
* the States and Territories of
 |
|  | * New South Wales,
* Queensland,
* South Australia, and
* the Northern Territory.
 |
|  |
| The purpose of this project agreement is to support strategic investments in immediate and long-term measures that improve water security and drought resilience within the Great Artesian Basin. |

Project Agreement for Improving Great Artesian Basin Drought Resilience

# overview

1. This Project Agreement (the Agreement) is created subject to the provisions of the Intergovernmental Agreement on Federal Financial Relations (IGA FFR) and should be read in conjunction with that Agreement and its Schedules, which provide information in relation to performance reporting and payment arrangements under the IGA FFR.

## Purpose

1. This Agreement will support the delivery of strategic investments in immediate and long‑term measures that improve water security and drought resilience within the Great Artesian Basin.

**Reporting Arrangements**

1. The States will report against the agreed milestones during the operation of this Agreement, as set out in Part 4 – Project Milestones, Reporting and Payments.

**Financial Arrangements**

1. The Commonwealth will provide an estimated total financial contribution to the States of up to $27.6 million, exclusive of GST in respect of this Agreement, as set out in Part 5 – Financial Arrangements.

# Part 1 — Formalities

## Parties to this Agreement

1. This Agreement is between the Commonwealth of Australia (the Commonwealth) and the States and Territories of New South Wales, Queensland, South Australia and the Northern Territory (the States).
2. Implementation of this Agreement will be consistent with the objectives and outcomes of all relevant agreements between the Parties, such as the Project Agreement for the Interim Great Artesian Basin Infrastructure Investment Program 2019-20, the Intergovernmental Agreement on a National Water Initiative and the Great Artesian Basin Strategic Management Plan (once finalised).

## Term of the Agreement

1. This Agreement will commence as soon as the Commonwealth and one other Party sign it and will expire on 30 June 2024 or on completion of the project, including final performance reporting and processing of final payments against milestones, unless terminated earlier or extended as agreed in writing by the Parties.

## Part 2 — Project outputS

## Outputs

1. To improve drought resilience and water security within the Great Artesian Basin, the outputs of this agreement, through eligible project activities (guidance at Appendix A), will be:
	1. controlled bores and efficient watering delivery systems that reduce water wastage and increase pressure;
	2. education and communication programs to assist state agencies implement new Great Artesian Basin water management arrangements; and/or
	3. studies that assist with the development and implementation of new water management arrangements within the Great Artesian Basin.

# Part 3 — roles and responsibilities of each party

## Role of the Commonwealth

1. The Commonwealth will be responsible for:
	1. monitoring and assessing achievement against milestones in the delivery of the Improving Great Artesian Basin Drought Resilience program under this Agreement to ensure that outputs are delivered within the agreed timeframe; and
	2. providing a consequent financial contribution to the States to support the implementation of this Agreement.

## Role of the States and Territories

1. The States will be responsible for:
	1. providing a financial contribution to support the implementation of this Agreement that at least matches the Commonwealth’s contribution;
	2. all aspects of delivering on the project outputs set out in this Agreement; and
	3. reporting on the delivery of outputs as set out in Part 4 – Project Milestones, Reporting and Payments.

## Shared roles

1. The Commonwealth and the States will be jointly responsible for developing and agreeing to bilateral schedules, in accordance with Part 4 – Project Milestones, Reporting and Payments, concurrently with or as soon as possible following the signing of this Agreement.
2. The Parties will meet the requirements of Schedule E, Clause 26 of the IGA FFR, by ensuring that prior agreement is reached on the nature and content of any events, announcements, promotional material or publicity relating to activities under this Agreement, and that the roles of both Parties will be acknowledged and recognised appropriately.

# Part 4 — Project milestones, reporting and Payments

1. Project(s) or activities, milestones for the project(s), their relationship to the outputs in Part 2, expected completion dates, relevant reporting dates and expected payments will be outlined in bilateral Schedules to this agreement. The Commonwealth will make payments subject to a performance report demonstrating the relevant milestone has been met.
2. If a milestone is met in advance of the due date, where the relevant performance report demonstrates that the milestone has been met, the Commonwealth may make the associated payment earlier than scheduled provided it falls within the same financial year as the original milestone date.

## Reporting arrangements

1. The States will provide performance reports to the Commonwealth as set out in the bilateral schedules to this Agreement.
2. Each performance report is to:
	1. contain a description of actual performance in the period to date against the milestones for each project;
	2. demonstrate funding contributions from the State and/or third parties at least matches the Commonwealth’s contribution;
	3. include information on any issues which could adversely impact the delivery of the Improving Great Artesian Basin Drought Resilience program; and the State’s proposal for managing or resolving outstanding matters; and
	4. demonstrate how each project has contributed to achieving key outcomes of the Great Artesian Basin Strategic Management Plan (once finalised).

# Part 5 — financial arrangements

1. The Commonwealth will provide an estimated total financial contribution to the states for the project of up to $27.6 million in respect of this Agreement. All payments are GST exclusive.
2. The Commonwealth’s funding contribution will not be reduced where the States secure funding from other activity partners.
3. The Commonwealth’s estimated financial contributions to the operation of this Agreement, including through National Partnership payments to the States paid in accordance with *Schedule D — Payment Arrangements* of the IGA FFR, are shown in Table 1.

**Table 1: Estimated financial contributions**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **($ million)** | 2019-20 | 2020-21 | 2021-22 | 2022-23 | 2023-24 |  Total |
| **Estimated total budget** | **7.2** | **12.0** | **12.0** | **16.0** | **8.0** | **55.2** |
| **Less estimated National Partnership Payments(a)** | **3.6** | **6.0** | **6.0** | **8.0** | **4.0** | **27.6** |
| **Balance of non-Commonwealth contributions(b)** | **3.6** | **6.0** | **6.0** | **8.0** | **4.0** | **27.6** |
| (a) Estimated National Partnership payments to each State will be set out in the Schedules to this Agreement.(b) Estimated non-Commonwealth contributions may include State funding contributions and contributions from third parties. Estimated non-Commonwealth contributions from each State will be set out in Schedules to this Agreement. |

1. Having regard to the agreed estimated costs of projects specified in this Agreement, the States will not be required to pay a refund to the Commonwealth if the actual cost of the project is less than the agreed estimated cost of the project. Similarly, the States bear all risk should the costs of a project exceed the agreed estimated costs. The Parties acknowledge that this arrangement provides the maximum incentive for the States to deliver projects cost effectively and efficiently.
2. Should the Commonwealth agree to the proposed project, payments will be made on a matched basis subject to the State achieving milestones specified in the bilateral schedules to this Agreement.
3. The Commonwealth contribution to a project may be reduced if the State does not at least match the Commonwealth contribution as set out in the bilateral schedule. The Commonwealth may also withhold payments until matching requirements are met.

# Part 6 — governance arrangements

## Enforceability of the Agreement

1. The Parties do not intend any of the provisions of this Agreement to be legally enforceable. However, that does not lessen the Parties’ commitment to this Agreement.

## Variation of the Agreement

1. The Agreement may be amended at any time by agreement in writing by all the Parties.
2. Bilateral schedules to this Agreement that have no impact on other Parties may be agreed and amended at any time by agreement in writing by the relevant Commonwealth and State portfolio ministers.
3. A Party to the Agreement may terminate their participation in the Agreement at any time by notifying all Partiesin writing.

## Delegations

1. The Commonwealth Minister may delegate the assessment of performance against milestones and the authorisation of related project payments to senior Commonwealth officials, having regard to the financial and policy risks associated with those payments.

## Dispute resolution

1. Any Party may give notice to other Parties of a dispute under this Agreement.
2. Officials of relevant Parties will attempt to resolve any dispute in the first instance.
3. If a dispute cannot be resolved by officials, it may be escalated to the relevant Ministers.

The Parties have confirmed their commitment to this agreement as follows:

|  |  |  |
| --- | --- | --- |
| Signed for and on behalf of the Commonwealth of Australia by The Honourable David Littleproud MPMinister for Agriculture and Water Resources [Day] [Month] [Year] |  |  |
|  |  |  |
| Signed for and on behalf of the State of New South Wales by The Honourable Melinda Pavey MPMinister for Primary Industries [Day] [Month] [Year] |  |  |
|  |  |  |
| Signed for and on behalf of theState of Queensland by The Honourable Dr Anthony Lynham MPMinister for Natural Resources, Mines and Energy  [Day] [Month] [Year] |  |  |
|  |  |  |
| Signed for and on behalf of theState of South Australia by The Honourable David Speirs MPMinister for Environment and Water [Day] [Month] [Year] |  |  |
| Signed for and on behalf of the Northern Territory by The Honourable Eva Lawler MLAMinister for Environment and Natural Resources  [Day] [Month] [Year] |  |  |
|  |  |  |

Appendix A

Assessment Guidelines and Project Eligibility Criteria

**Project Agreement for Improving Great Artesian Basin Drought Resilience**

# Assessment guidelines

* 1. These Assessment Guidelines provide advice to assist the States in preparing a list of eligible projects and/or activities for funding under the Improving Great Artesian Basin Drought Resilience program.
	2. The Commonwealth agrees to assess the proposed projects and/or activities on a State-by-State basis for inclusion as part of bilateral schedules to this Agreement in accordance with the Assessment Guidelines set out in this Appendix.
	3. The State Minister will provide to the Commonwealth Minister a list of proposed project(s) and/or activities for the term of this Agreement which may contain the following details:
1. the estimated costings and completion date for each activity under each project or activity;
2. the proposed funding required to achieve each project or activity (including details of proposed Commonwealth, State, third party and other contributions, where relevant);
3. relevant outcomes for each project or activity;
4. a description of the selection process for each project and/or rationale to support the activity;
5. a description of the methods adopted to design and implement and, where necessary, justification for the particular approach taken; and
6. how the proposed works contribute to one or more of the outputs at Part 2 – Project Outputs.
	1. States may include cash and contributions in estimating the cost of each proposed project. Only direct costs associated with the Improving Great Artesian Basin Drought Resilience program are acceptable as such contributions. Administration items incurred and salaries and wages for officers spending less than 20 per cent of their time on the program, should not be included.
	2. In considering whether to agree to the list of proposed projects or activities submitted by the State, the Commonwealth Minister will take into account for each project:
		1. consistency with the project eligibility criteria in this Appendix and the outputs of this Agreement;
		2. the transparency and equity of the process used to select projects;
		3. the ‘value for money’ of the projects, having particular regard to the cost of each proposed project compared to the water estimated to be saved for the environment and the degree of protection to high value natural springs afforded by such a project; and
		4. the amount of funding available each financial year for the proposed project(s) and/or activities.
	3. Should the Commonwealth agree to the proposed project, payments will be made on a matched basis subject to the State achieving milestones specified in the bilateral schedules to this Agreement.
	4. States will provide evidence in each annual performance report as to how the requirements of clauses A5 and A9 have been given effect.

# Project eligibility criteria

* 1. Projects and activities that are eligible for funding under the program include:
1. rehabilitation or replacement of ageing, legally-operated bores which are in an uncontrolled state with controlled bores and efficient watering system infrastructure particularly where such works will achieve significant and quantifiable environmental benefit or avoid significant and quantifiable environmental degradation;
2. rehabilitation or replacement of bores where there has been a critical failure of infrastructure assets previously rehabilitated under earlier programs jointly funded by the Parties, due to the impact of highly corrosive water or a generic failure of technology not due to poor workmanship or for the payment of normal maintenance costs;
3. decommissioning of old bores where the state governments have implemented new regulatory responses that require landholders to manage their own assets;
4. project management costs, audits of works, marketing and promotional material for the program; and compliance programs that assist state agencies to implement new Great Artesian Basin water management arrangements;
5. activities to encourage landholders to adopt best practice approaches to maintaining water extraction and distribution infrastructure including education and communication activities which assist in minimising the wastage of water and increase water pressure; and
6. undertaking studies that assist with the development and implementation of new water management arrangements within the Great Artesian Basin.
	1. All projects under clauses A8(a), (b) and (c) must have a water meter or pressure monitoring device. Any new water meter that is installed must be pattern approved (by the meter manufacturer or supplier) in accordance with requirements of the National Measurement Institute and installed and operated in accordance with ATS 4747 of Standards Australia.
	2. At least 70 per cent of the estimated water savings from an infrastructure project under clauses A8(a), (b) and (c) will be directed to restoring pressure to the formation in which it is saved in the Basin and must not be reallocated by the States for consumptive purposes.
	3. All projects under clauses A8(a), (b) and (c) require third party financial contributions. States may determine the quantum of third party contributions required for eligibility under this clause.