Western Australia – Project Summary

Project Agreement – Revitalisng TAFE Campuses across Australia

1. To deliver the outputs of this Agreement, the following project(s) will be delivered by Western Australia:
2. Project 1 – *Expanded trades, specialist and technology infrastructure*. This project includes four sub-projects to improve the quality of VET delivery for industries in WA – rail, agriculture, care and technology.
   * 1. *Specialist rail trade training centre at the Midland Metropolitan Campus,* to support construction and ongoing operations of the WA public and private rail networks;
     2. *Agricultural Machinery Trade Workshop Expansion at the Moora Regional Campus*, to provide additional specialist training facilities such as welding bays and support for further apprentices and shorter term training programs and traineeships;
     3. *NDIS in-home care simulated training spaces at the Mt Lawley Metropolitan Campus*, to expand training facilities to include two simulated in-home care training spaces;
     4. *Technology Enabled Training,* for the purchase of Augmented Simulated Welders; and classroom refurbishment(s) and industry training equipment.

**Table A1: Milestones, reporting and payment summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Outputs | Milestones | Report due | Payment |
| *Expanded trades, specialist and technology infrastructure* | Tenders awarded for:Specialist Rail Trade Training CentreAgricultural Machinery Trade Workshop ExpansionNDIS in-home care simulated training spaces  1. Purchase of at least 16 Augmented Simulated Welders | 03 May 2021 | $2.0m |
| Report outlining industry training equipment and technology to be purchased; and refurbishment works by WA TAFE institutions.Completion of all construction works. | 03 May 2022 | $2.0m |

### Financial arrangements

**Table A2: Estimated financial contributions**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **($ million)** | 2019-20 | 2020-21 | 2021-22 | Total |
| **Estimated total budget** | **0.0** | **2.0** | **2.0** | **4.0** |
| **Western Australia** |  |  |  |  |
| *Expanded trades, specialist and technology infrastructure* | 0.0 | 2.0 | 2.0 | 4.0 |
|  |  |  |  |  |
| Balance of non-Commonwealth contributions(a) | 0.0 | 4.0 | 0.0 | 4.0 |

(a) Balance of non-Commonwealth contributions is subject to matching of agreed projects from States’ own source.

# Sign off

The Parties have confirmed their commitment to this Project as follows:

**Signed** *for and on behalf of the Commonwealth of Australia by*

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**The Honourable Michaelia Cash**

Minister for Employment, Skills, Small and Family Business

Date:

**Signed** *for and on behalf of the State of Western Australia by*

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**The Honourable Sue Ellery MLC**

Minister for Education and Training

Date: